## Slide 1
Data Analysis:
Project Budget to Actual Variance
Abhiyan Phunyal

## Slide 2: Difference in Budgeted and Actual Cost by Project
Chart: Difference in Budgeted and Actual Cost by Project
| Project A | Project B | Project C | Project D | Project E
Budgeted Cost | 153600 | 131100 | 216000 | 291000 | 174480
Difference in Actual | 14550 | 4500 | 27300 | -19500 | -36240

## Slide 3: Difference in Budgeted and Actual Hours by Project
Chart: Difference in Budgeted and Actual Hours by Project
| Project E | Project D | Project B | Project A | Project C
Budgeted Hours | 2580 | 3300 | 1350 | 2160 | 2760
Difference in Hours | -366 | -144 | 108 | 204 | 318

## Slide 4: Difference Between Budgeted and Actual Cost by Resource
Chart: Total Difference Between Budgeted and Actual Cost by Resource
| Larry | Inigo | Erica | Sondra | Crystal | Tom | Jenny | Sarah | Gail | Stanley | Jim | George | Monique
Total | -42240 | -28500 | -8400 | 0 | 0 | 1050 | 4500 | 4500 | 4800 | 7200 | 8100 | 14400 | 25200

## Slide 5: Difference Between Budgeted and Actual Hours by Resource
Chart: Total Difference Between Budgeted and Actual Cost by Resource
| Larry | Inigo | Erica | Sondra | Crystal | Tom | Jenny | Sarah | Jim | Gail | Stanley | George | Monique
Sum of Total BH | 960 | 960 | 960 | 960 | 900 | 960 | 960 | 960 | 960 | 930 | 720 | 960 | 960
Sum of Total AH | 480 | 660 | 900 | 960 | 900 | 990 | 1020 | 1020 | 1050 | 1026 | 864 | 1200 | 1200
Sum of Total Hour Difference | -480 | -300 | -60 | 0 | 0 | 30 | 60 | 60 | 90 | 96 | 144 | 240 | 240

## Slide 6: Total Cost by Resource
Chart: 
| Tom | Larry | Stanley | Sondra | Gail | Inigo | George | Jenny | Sarah | Jim | Crystal | Monique | Erica
Total | 34650 | 42240 | 43200 | 43200 | 51300 | 62700 | 72000 | 76500 | 76500 | 94500 | 108000 | 126000 | 126000

## Slide 7: Observations and Key Insights
Project A, B, and C cost less than budgeted whereas Project D and E cost more than budgeted
Project A, B, and C required less than budgeted hours whereas Project D and E required more than budgeted hours
Monique and George were the most over budget and Larry was most under budget
George has the most difference between Budgeted and Actual cost at 240 hours on the overbudget side and Larry had the most difference between Budgeted and Actual cost on underbudget side at 480 hours
Similar results as above in the cost aspect of the difference between budgeted and actual
Erica and Monique cost the most overall at 13% of overall cost and Tom, Larry, and Stanley cost the least at 4% of total cost